Semester execution specification pack

Produced 2026-10-13. Deliverables are local artifacts, not changes to GitHub, Supabase, Vercel or institutional systems.

- 13 onboarding failure/recovery paths, with fallback triggers, state mapping, compensation, owners and resume guards.

- 26 onboarding fallback/resume test specifications (not executed against SQL/UI).

- 13 role lifecycle specifications. Seeded applicant onboarding is preserved and extended, not duplicated.

- Complete proposed v2 schema for six engine document types, examples, validator and 55 passing local validation checks.

- 17 registration recovery test specifications and 22 passing local reference-model tests, including three abstract worker tests.

- 17 proposed background bindings and an execution sequence. No handler is resolved or active.

- Ten findings from inspected handoff code with proposed remediations and tests. No finding has been patched or production-verified.

Test evidence levels

Schema tests validate document structure/relations. Reference-model tests validate an abstract in-memory model, not actual handlers. Integration tests still need real authority adapters, PostgreSQL/RLS, workers, identity providers, storage, notification/payment providers and an authorized sandbox. UI tests need keyboard/assistive-tech and recovery runs. Institution authorization and controlled production rollout are separate activation gates.

Safe onboarding compensation

Keep confirmed private work and existing identity. Remove only proven provisional resources. Never infer that completion of a local task clears a hold, that onboarding activation establishes enrollment, or that onboarding failure authorizes an official-record reversal. External uncertainty is reconciled, not blindly retried or compensated.

Execution sequence

- Confirm named owners and source/deployed schema inventory.

- Review the ten inspected handoff findings; design backward-compatible migrations.

- Introduce schema v2 with pinned versions and compatibility adapters.

- Bind draft registry keys to reviewed code, tests and actual policies.

- Add accepted-vs-committed receipts, dedup/inbox, claim leases and fenced domain outcomes to the existing controlled-action pattern.

- Execute the specified registration/onboarding/provider fault cases in an authorized sandbox.

- Finish cross-role closure using one Action Center/search/workspace/graph and governed gateway.

- Verify accessibility, isolation, recovery, reconciliation and institutional scope.

- Activate the smallest approved scope with monitoring and rollback/correction owners.

Source basis

Inspected project excerpts: docs/operations/CONTROLLED_ACTION_PATTERNS.md; docs/onboarding/ACCESSIBILITY_AND_ERROR_RECOVERY.md; docs/onboarding/HANDOFF_TRANSACTIONS.md; handoff/semester-platform/supabase/migrations/100_controlled_actions.sql.txt, 110_onboarding_growth.sql.txt, 120_handoff_preview_devices.sql.txt; handoff/semester-platform/lib/auth/return-path.ts.txt; corresponding tests/controlled-actions.test.ts.txt, onboarding.test.ts.txt, handoff.test.ts.txt. No claim that these handoff files are deployed.

Values and identifiers

proposed: references and proposed. registry keys are not existing routes/handlers. All retry, timeout, lease and budget numbers are illustrative targets requiring environment approval. Secrets and credentials are absent from the pack.